# “42 Days of BEST”

The following is a “generic” example schedule to follow. Each hub establishes its own guidelines, deadlines, etc. Different teams organize themselves in many different ways. This is just one example of tasks to manage.

# Pre-Kick Off

- Recruit support (teachers and/or parents)

  - Industrial Arts/Shop – provide workspace, tools, expertise, after-hours access; serve as safety officer; support the “manufacturing process”

  - Computer Science – supervise web team administration, web site design

  - Graphic Arts/Journalism – supervise BEST Award project summary notebook, table display design/construction

  - Drama – BEST Award oral presentation and table display interview coaching

  - Travel Agent/Parent – someone to help organize 3 trips (plus Regionals); distribute/collect permission slips, medical release forms, lodging, etc.

- Recruit mentors locally

  - Make sure they understand the time commitment!

  - Anyone can be a mentor - parents are welcomed!

  - No engineering degree or robotics experience required

  - Folks with technical or mechanical interest and experience are most helpful

  - Engineers/technical professionals can be found in public utility companies

- Recruit students for BEST team

  - Determine eligibility (GPA restrictions, discipline)

  - Recruit students from mixed grades

  - Stress BEST is a student-led, not teacher-led competition

  - Stress ownership and responsibility

  - Identify strong officer material – competent, dependable students

- Develop local funding support

  - Work with Fundraising Team Leader to:

    - Identify needs

      - Travel (transportation, food and/or lodging) to BEST events

      - T shirt printing

      - Materials for BEST Award (notebook, presentation, table display)

      - Spirit materials (banners, posters, shakers, etc)

    - Prepare an estimated budget

    - Identify local sponsors

    - Devise solicitation plan/campaign

    - Develop a process for handling contributions

    - Develop sponsor recognition efforts

- Conduct team building exercises with students

  - “Break the ice” so students and mentors feel comfortable in team setting

  - Work with mentors to lead activities

  - Utilize activities on the Teacher-Mentor Training Workshop CD, check the internet, or create your own

  - Incorporate a “reflection component” to each activity

    - What did you learn about yourself? About others?

  - Incorporate opportunities for mentors to share how leadership and teamwork are used in their work

- Begin BEST Award discussions

  - Identify who will work on BEST Award (notebook, oral presentation, table display and interview, and t-shirt/team logo design

- Conduct pre-construction session with students, mentors

  - Have “safety officer” lead a tool and shop safety session

  - Go over in-case-of-emergency steps

  - Set up ground rules for tool use

  - Go over medical release form (if appropriate)

  - NOTE: it is always appropriate for mentors to operate power equipment instead of students!

- Kick Off Day planning

  - Travel plans (transportation, food, release forms)

  - NOTE: you will need room for:

    - Four (4) pieces of plywood (ea 4-ft. square)

    - Bundle of pvc pipe (4” wide x 5’ long)

    - Large box of parts

  - Team assignments (sub-groups for playing field and robot dynamics, BEST Award team leader, photographer, etc.)

# Week One

- Attend Kick Off Day

  - Team registration

  - BEST Award sign-up

    - Attend BEST Award meeting (for teacher/students)

  - Receive Returnables Kit, Consumables Kit, Game Rules packet

  - Video/photograph playing field and prototype robot

- Check BEST Award progress

  - Establish team “theme” after studying the game

  - Establish specific committees

    - Finance

    - Publicity

    - T-shirt design

    - Team song

    - Project Summary Notebook

    - Table Display

    - Photography

    - Oral Presentation

  - Help finance team get started (Strategy for fundraising)

  - Establish time-line for each sub-project

  - Establish committee meeting times

- Hold team meeting

  - Study game rules

  - Select a Game Rules monitor (an expert who will keep the team in compliance)

  - Discuss construction of mock playing field

    - NOTE: this would make a great mentor or parent support group project!

  - Discuss and plot strategy for design and construction

  - Test motor capabilities

  - Begin design discussion

  - Assign team members to sub-groups

- Manage fundraising efforts

Week Two

- Continue design discussion

- Build running platform

- Perform preliminary design

- Continue BEST Award progress

  - Committees should give regular progress reports to the coach and to the BEST Award team

  - Establish ideas for team “give-aways” (order, buy, beg, make)

  - Be sure to write thank you notes to any sponsors….this process should be ongoing throughout the six weeks and beyond

  - Remind the Robotics team to keep written progress reports that can be used in the notebook

  - Take pictures!!

- Manage fundraising efforts

Week Three

- Finalize design and build!!! (Construction phase in full-swing)

- Continue BEST Award progress

  - Check status of t-shirt design and printing

  - Check materials for table display

  - Continue documentation for notebook

  - Start coordinating with other school support (band, cheerleaders, mascot, etc)

  - Schedule community visits to promote BEST

- Manage fundraising efforts

Week Four

- Continue construction phase

- Continue BEST Award progress

- Contact newspapers: write article/photos

- Order T-shirts

- Sketch out script for oral presentation

- Make sure Tech team has been taking daily notes

- Team-building activity (morale booster)

- Make plans for traveling to Mall Day

- Mall Day Sign-up Deadline

Week Five

- Complete construction

- Test drive machine

- Continue BEST Award progress

  - Start assembling table display

  - Fine tune oral presentation

  - Organize give-aways

  - Notebook should be almost complete

  - Put up promotional flyers at the school and in the community

  - Get ready for Mall Day – support the Robotics team

- Attend Mall Day

  - Optional event for all teams

  - Suggestion: don’t reveal too much about your machine -- limit adornment!

  - NOTE: we strongly recommend that teams come to Mall Day even if their machines are not functional. This is a great way to check out the competition and “borrow” great ideas (corporate espionage) to help you solve a problem or improve your team’s design.

- Update sign-up schedules

  - Due by Tuesday of Week Six:

    - BEST Award Project Engineering Notebook

    - BEST Award Oral Presentation Schedule Sign-up

Week Six

- Finalize construction and/or make repairs

- Continue test-driving and driving practice

- Finalize BEST Award components

  - Assemble project notebook after Mall Day

  - Entire team briefed about:

– the robot design

– the team table display

  - Review good sportsmanship

  - Rehearse oral presentation, paying particular attention to time constraints

  - Put finishing touches on table display

- Sign-Up Deadline (Tuesday of Game Week)

  - BEST Award Project Engineering Notebooks mailed/delivered

  - BEST Award Oral Presentation Schedule Sign-up

  - BEST Award Oral Presentation Equipment Sign-up

  - Drivers List

Game Day

- Team registration (on-site)

  - BEST Award Project Engineering Notebook pick-up

  - BEST Award Oral Presentation room assignments

- BEST Award Table Display set-up (by a pre-determined time)

- Compliance Check-in

- Opening ceremony

  - Official welcome

- BEST Award Table Display & Interview judging

- Robotics competition (Preliminary Round 1)

- Robotics competition (Preliminary Round 2)

- Robotics Competition (Championship Round)

- Awards ceremony

  - Introduce key personnel and judges

  - Competition Awards (1st – 3rd place teams)

- BEST Award (1st – 3rd place teams)

- Brief meeting after competition for advancing teams

  - Sign-ups and deadlines at Regionals

    - Project Summary Notebook deadline (due date)

    - Team photo sign-up

    - Oral Presentation sign-up